Real Estate Development (RED) Committee

March 2026     ______________________________________________________________________

#### 1. Project:  Aspire 1650 – Status Update

- RFP released on 02/26/2026 to four (4) General Contractors:

    - Gomez Construction, Miami

    - Lemark Construction, Miami

    - Pirtle Construction, Fort Lauderdale

    - Royal American Management

- General Contractor responses due 04/03/2026.

- The drainage permit was approved by all reviewers last week at South Florida Water Management District (SFWMD).  The stamped final permit should be issued before month’s end.

- Broward County has started the pre-construction process for the excavation/drainage. KEITH is in daily communications for a start date.

- DK working on remaining DRC comment re: Transportation.

- Negotiations with the investor pool continue.

#### 2. Project: 400 NW 7th Avenue - Post Office Site

- Debbie Orshefsy to meet with Commissioner John Herbst on 03/10/26.

- Jerry Gutierriez is arranging a meeting with Mayor Trantalis.

- Dodie Keith reaching out to Commissioners Sorensen and Beasley-Pittman.

- Debbie Orshefsky to meet with Commissioner Steve Glassman on 03/16/26.

- Dodie Keith met with CEO of ArtServe, Justin Hughes on 02/24/26 to explore housing development interests on their site at1350 East Sunrise Boulevard and at the Post Office site.

- FME monitoring the CRA website for the 03.10.26 Meeting Agenda, back-up, and the Minutes from the 02.10.26 meeting.